## Slide 1: Project Magma Debriefing
Dominik Käser
Christian Oberholzer
Janick Bernet

## Slide 2: Technical difficulties
No particular „biggest“ issue
A wide range of problems
  Getting collision detection & response right
  Difference in error handling between ATI and nVidia
    ATI does not render instead of reporting error
  Performance hard to measure/improve

## Slide 3: Lessons learned
Talk to the people, tell them your oppinion
Don‘t argue in a chat! Schedule Meetings!
Early introduction of a bugtracker
Plan enough time to tune the game

## Slide 4: Achievement
Working with the team
  Passion
  Fun and tough discussions
  Resulting in a product of strong team work
Technical achievements include
  Nice graphics
  Safe parallelization using update queues

## Slide 5: Success?
Yes
  We already had lots of fun playing the game
  With hours of tuning ahead the game still keeps getting better

## Slide 6: Planning
Planning
  Only milestones are defined
  After reaching a milestone the next one is defined
    Agile and iterative development
Result nearly as planned beforehand
  Milestones at most delayed by one day
  Order of implementations changed for some features
  In the end all features implemented

## Slide 7: Course feedback
Game design stuff first (not XNA)
Would be cool to have report about how e.g. Blizzard makes games
  Real world experience
Less general lectures, more
  Technical lectures
  Experience of previous participants

## Slide 8: XNA
Good
  Useful framework for quick start (basic effect, etc.)
  Solid foundation
    Content pipeline
    Math functionality
  Lots of examples online
Bad
  Sometimes inflexible (e.g. Game class)
  Documentation could be better

## Slide 9: Questions?